## Slide 1
Technology Update

## Slide 2
FTA Mobility for All Grants – Accessible Traveler Mobile App
  Awarded $330,000 on June 5, 2020
  18 month project began late June 2021
Accessible Traveler Mobil App
Major Function | Status | Estimated Completion
BLE Beacon | In Progress | June 2022
Mobile Ticket/Wallet | In Progress | Dec 2022
Trip Planner | In Progress | September 2022
Mobile Reservation | In Progress | October 2022

## Slide 3
Accessible Traveler Mobil App

## Slide 4
FTA Transit Bus Automation Strategic Partnership – Accessible Autonomous Vehicle (AAV) Pilot
  Awarded $125,000 on August 2, 2019
Accessible Autonomous Vehicle
Task | Status | Estimated Completion
SoCal Regional Demo | Planning in progress | Late 2022/early 2023
RLA Demo | Planning in progress | 1st Qtr 2023

## Slide 5
Trapeze Online Reservation
Trapeze Online Reservation – Northern and Santa Clarita Regions
Task | Status | Estimated Completion
Trapeze API Integration | Completed | June 2022
Beta Testing | Completed | October 2022
Focus Group Testing | In Progress | Late December 2022
Go-Live | To be starting | January 2023

## Slide 6
Bluetooth Wayside Demo